Meeting 2

2/3/2025

**What we got done last week**

Abdallah – Red

Calvin – Purple

Ben – Blue

Caleb - Green

* Setup codebase
  + ~~Creating python entrance script (PyQt)~~
    - ~~Creates window @ 1/28/2025~~
    - ~~Loads JSON File @ 1/31/2025~~
    - ~~Displays information @ 1/31/2025~~
  + ~~Decide on/create initial database @ 1/31/2025~~
    - ~~Parent level table containing field types~~
  + Creating Node Object infrastructure @ 2/2/2025
* Create design document @ 2/2/2025
* ~~Update GitHub/Create timeline @ 2/2/2025~~

**Meeting Notes**

* Ben is not certain if he can work until Tuesday (tomorrow)
* Ask Maloney about installer/executable
* Assigned next week’s tasks
* Two documents to include with every commit:
  + Design Document (with added features if any)
  + Task List (with information about hours/dates/etc.)

**What to do after today**

Abdallah – Red

Calvin – Purple

Ben – Blue

Caleb – Green

* Create C++ Copy @ 2/9/2025
* Set up/Document toolchain for C++ @ ~2/4/2025
* Create python executable @ 2/4/2025
* Create C++ executable @ 2/9/2025
* Creating Node Object infrastructure @ 2/9/2025
* Complete design document @ 2/9/2025
* Create code interface for database @ 2/9/2025
* Test executables and prepare for meeting **ON** 2/9/2025